PILOT PRODUCT SPEC  ·  ZYDUS HOSPITAL  ·  GENERAL MEDICINE

Velora OS — V0 Product Spec

The first surface. The smallest credible cut. The doctor moment.

Authored by Zyvelor Labs  ·  Last updated 2026-05-08  ·  Sibling to Scope.md (V1 destination) and the Zydus Pilot Proposal (sales artifact).

# 1. Purpose

This document is the V0 product spec for Velora OS — the smallest, most opinionated cut of the Clinical Intelligence surface that we will ship into the 60-day Zydus pilot. It is narrower than Scope.md, which describes the V1 destination, and more concrete than the Zydus Pilot Proposal, which is a sales artifact.

Audience: product designers, the founding engineering team, the Zydus clinical lead, and any clinical advisor reviewing what V0 will and will not show a doctor on day one. Every decision in this doc has a 'what we kept', 'what we dropped', and a one-line reason. If a section feels open, it is in §11 (Open questions) — not buried.

When this doc and Scope.md disagree, this doc wins for V0 only. Scope.md remains the V1 north star.

# 2. Where V0 sits in the artifact ladder

Velora has three product artifacts in flight. Each answers a different question and lives at a different fidelity. Confusing them is the fastest way to over-build.

| Artifact | Question it answers | Fidelity | Audience |
| --- | --- | --- | --- |
| Zydus Pilot Proposal (PDF) | Why should Zydus run this pilot? | Pitch-grade, narrative | Zydus leadership, hospital admin |
| This doc — V0 Product Spec | What gets built in the first 60 days? | Build-grade, decision-locked | Product, design, engineering, clinical lead |
| Scope.md (V1) | What is the destination over 12 months? | North-star, fork-by-fork rationale | Founding team, clinical advisory board |
| Engineer.md | How is it actually wired up? | Code-level architecture | Engineering |

V0 is deliberately a subset of Scope.md V1. V0 does not introduce new ideas; it removes most of them. If a feature is not in V0 and is not flagged in §10 (Deferred), assume it is in Scope.md V1 and intentionally out of V0.

# 3. The V0 hypothesis

A General Medicine doctor at Zydus opens Velora at 8 AM, sees up to three patterns about their actual patients they could not have surfaced from the EMR in three clicks, and types one follow-up question that returns a verifiable answer with the executed Cypher visible underneath.

That single sentence is the only success criterion V0 is allowed to optimise for. Every product decision in this spec defends or extends one of three properties of that hypothesis:

- Time-to-insight  — the doctor sees a pattern within the first 30 seconds of opening the app, not after a query.

- Novelty  — the pattern is something the EMR could not surface in a worklist or chart-review screen. If the EMR can show it in three clicks, V0 will not show it.

- Verifiability  — the doctor can see the executed query for any answer, in one click, and the answer's data freshness.

Surface area, polish, and breadth of insight types are explicitly not V0 success criteria. They are V0.5+ concerns.

# 4. The V0 cut — what's in, what's out

Scope.md describes a five-lens surface with three specialty packs, four Quick Action tiles per lens, smart-token Insert dropdowns, severity-tiered Surfaced Now cards, citation chips, and a confidence-and-coverage scaffolding on every digest. V0 keeps roughly a quarter of that. Below: every keep / drop with the reason.

### 4.1 What V0 keeps (in)

| Element | Source | Why it stays |
| --- | --- | --- |
| Single Clinical lens | Scope.md §3 | It is the only lens the pilot doctor will see. Other lenses dilute the demo and invite dashboarding scope. |
| Single specialty pack: General Medicine | User decision (this conversation) | Broadest patient coverage in a Zydus GenMed cohort. Lowest-risk demo. Cohort definitions are well-anchored to ADA / WHO / NICE. |
| Today's Patterns feed (≤3 cards) | Scope.md §4 — Surfaced Now | Time-to-insight in §3 fails without a proactive zone. Three is the cap from the iter-2 review (alert fatigue). |
| Three severity states (critical / warning / neutral) | Scope.md §3 fork | Severity from structured thresholds is a non-negotiable trust contract. LLM-classified severity is rejected. |
| Plain-text Ask Anything input | Scope.md §4 — Ask Anything | Required for the follow-up half of the hypothesis. Tokens deferred. |
| AnswerCard with three shapes: table, kpi, digest | Scope.md §5 | Covers list, count, and cross-encounter narrative — the three dominant return types in pilot data. |
| Empty + error envelopes | Scope.md §5 | Free to ship; refusing to ship them is how RAG products lose trust. |
| Audit footer with Show Cypher toggle | Scope.md §3 fork — Plan-as-data | The verifiability property in §3 is impossible without it. Differentiator vs every opaque LLM tool. |
| Hybrid graph schema (Visit-anchored + materialised Patient-state) | Scope.md §6 | Already locked in V1; V0 inherits it. Re-debating it would block the pilot. |
| Default-on special-population exclusions | Scope.md §3 fork | A wrong-population alert is worse than no alert. Cheap to ship at V0; expensive to retrofit trust. |
| Doctor identity from session (DoctorContext) | Scope.md §5 | Required to scope 'my patients' queries. Already in V1. |

### 4.2 What V0 drops (out)

| Element | Where it lives in Scope.md | Why it's out of V0 |
| --- | --- | --- |
| Quick Actions tile row | §4 — Quick Actions | Three lanes (Patterns + Tiles + Ask) is one too many for a 30-second wow loop. Tiles also create a UI commitment to four canned queries that may or may not be the ones doctors actually want — defer until pilot data tells us. |
| Smart-token Insert dropdowns ([Department▾] [Doctor▾] [Patient▾] [Time▾]) | §4 — Smart dropdowns | Adds a structured-input mental model on day one. V0 input is plain text. Tokens are V0.5 once we see what doctors actually type. |
| TRY chips / placeholder rotator / sparkle micro-anim | §4 — Try chips | Surface noise. The Today's Patterns cards already prime the doctor with examples. |
| Multi-lens sidebar (Revenue, Ops, Cost, Executive — even as previews) | §4 — Lens selector | Even greyed-out lenses imply a roadmap commitment. Hide the sidebar entirely in V0; it returns when a non-clinical lens has live data. |
| Multi-specialty pack switcher (Nephro / Cardio) | §7 — Per-specialty packs | GenMed only. Specialty switcher is V0.5. |
| Confidence badge, coverage bar, citation chips, source-rows panel | §3 fork — iter-2 trust scaffolding (reverted) | The clinical-AI reviewer reverted these for alert-fatigue reasons. Keeping them out of V0. |
| Timeline shape with chart rendering | §5 — Timeline shape | Time-series queries are rare in GenMed quick-look use. Render as a table for V0; chart in V0.5. |
| Multi-provider LLM abstraction (Anthropic / OpenAI / Azure) | §3 fork — Multi-provider | Pick one provider for V0 (most likely Anthropic given founding stack) and hard-code. Abstraction is a V0.5 customer-deployment concern. |
| Audit JSONL writer / reload toasts / per-doctor token caps | §9 — Engineering hardening | All real, all V0.5. V0 logs to stdout. |
| 'Report Issue' escalation channel | §9 — Iter-2 reverted | Same revert. V0 incident channel is the weekly check-in. |

Reading 4.1 and 4.2 together: V0 is the load-bearing minimum that still lets a clinical advisor sign off. We kept everything that constitutes Velora's identity (severity from structured data, plan-as-data, hybrid graph, exclusions) and dropped everything that is surface, breadth, or polish.

# 5. The V0 surface

One column. Top-to-bottom. No tabs, no sidebars, no settings panel. The entire app is one route.

### 5.1 Layout

- Header — Velora wordmark (left) + doctor identity strip with name, department badge, sign-out (right).

- Today's Patterns — up to 3 cards, ordered by severity descending. Each card carries a severity dot, short condition label, count + scope, last-changed timestamp, and an 'Ask' affordance.

- Empty state — when zero patterns fire, render an explicit 'No exceptions today' card. This is a feature, not a bug; trains the doctor that the system is honest.

- Ask Velora — sparkles icon, single-line text input, submit button. No tokens, no chips, no rotating placeholder.

- AnswerCard — renders inline beneath the input on submit. Replaces previous answer rather than stacking.

- Audit footer — under every answer: evidence tier label · row count · query duration · data freshness timestamp · 'Show Cypher' toggle.

### 5.2 Card → Ask flow

Clicking a Today's Patterns card never expands inline. It pre-fills the Ask input with the canonical question that generated the card, scrolls to the input, and submits. The card is a trigger; the AnswerCard is the only rendering surface for results. This keeps one renderer to maintain and audit.

### 5.3 What's NOT on the V0 surface

- No Quick Actions tile row between Patterns and Ask.

- No lens sidebar. No lens labels visible anywhere.

- No specialty switcher chip in the header.

- No 'Sync graph' admin button visible to doctors. (Admin reaches it via a query string for the pilot — not advertised.)

- No settings, profile, notifications, history, or saved-queries surfaces.

- No mobile layout. Desktop and iPad-landscape only.

# 6. The three V0 insight templates

V0 ships exactly three templates, chosen one-each from three of the five intelligence archetypes in Scope.md §7. Three is the cap because it equals the maximum cards on the Today's Patterns strip — there is nowhere for a fourth template to live in V0. Each template demonstrates a class of pattern the EMR cannot trivially surface.

All three templates default-on the special-population exclusions in §8.4 and report excluded counts in their audit footer ('3 patients excluded: 1 paediatric, 1 palliative, 1 discharged <7d'). All three are deterministic: the same chip on the same data must produce the same patient list across runs.

### 6.1 Template A — Adherence Gap (cross-domain stitch)

| Field | Value |
| --- | --- |
| Archetype | Cross-domain stitch (EMR ↔ pharmacy) |
| Pattern | Patient prescribed a chronic medication; no pharmacy refill claim recorded in the last 90+ days. |
| Sources | EMR prescription edges + pharmacy dispensing edges. This is the stitch the EMR cannot do alone. |
| Severity | warning if last claim is 90–180 days stale; critical if 180+ days stale. |
| Cohort | All patients on the signed-in doctor's panel with at least one active chronic medication. |
| Excludes | Discharged <7d, palliative, medications explicitly tapered or stopped in last note, paediatric (<18). |
| Why this template | Demonstrates 'no system shows you what Velora shows you' from the pitch deck. A doctor cannot see refill claims from inside their EMR. |
| Sample card label | 5 patients on chronic meds — no refill claim in 90+ days |

### 6.2 Template B — Diabetics Overdue for HbA1c (population scan)

| Field | Value |
| --- | --- |
| Archetype | Cohort filter + guideline gap |
| Pattern | Patients with an active T2DM diagnosis whose most recent HbA1c is >6 months old (or absent). |
| Sources | EMR diagnosis edges + lab result edges (HbA1c). |
| Severity | warning at 6–9 months overdue; critical at 9+ months overdue. |
| Cohort | All T2DM patients on the signed-in doctor's panel. |
| Excludes | Paediatric (<18), pregnant, palliative, discharged <7d, T2DM diagnosis flagged 'resolved' or 'in remission'. |
| Why this template | Demonstrates population scanning across the doctor's panel — something the EMR forces them to do patient-by-patient. |
| Sample card label | 12 T2DM patients overdue for HbA1c (>6 months) |

### 6.3 Template C — BP Trending Uncontrolled (cross-encounter trend)

| Field | Value |
| --- | --- |
| Archetype | Trend across encounters |
| Pattern | Hypertensive patients whose last 3 BP readings show a rising mean SBP AND most recent reading is ≥140/90. |
| Sources | EMR vitals across the most recent 3 visits. |
| Severity | warning when rising trend but most recent SBP <150; critical when SBP ≥150 across the last 2 readings. |
| Cohort | All HTN patients on the signed-in doctor's panel with at least 3 BP measurements in the last 12 months. |
| Excludes | Paediatric (<18), pregnant, palliative, BP readings flagged as 'home device unverified', discharged <7d. |
| Why this template | Demonstrates temporal pattern detection across encounters — the EMR shows the latest BP, not the trajectory. |
| Sample card label | 4 HTN patients with rising BP across last 3 visits |

# 7. The NL Ask flow

V0 reuses the V1 query-router pipeline (Planner → Executor → Synthesizer → Shaper) but with a constrained input and output set. No changes to the router itself; the constraints live in the renderer.

### 7.1 Pipeline (unchanged from Scope.md)

- Doctor submits plain text from the Ask input.

- BFF (/api/ask) attaches session and proxies to the FastAPI query-router on :3004.

- Planner LLM emits {shape, cypher, params} in one call.

- Executor enforces forbidden-keyword block (CREATE/MERGE/DELETE/SET/REMOVE/DROP), mandatory LIMIT, 5-second timeout, 200-row cap. Read-only Memgraph user is V0.5.

- If shape == digest, a second LLM call synthesises {summary, sections} from the rows.

- Shaper builds the typed AnswerCardEnvelope and returns it.

### 7.2 V0 input constraints

- Plain text only — no token chips, no autosuggest.

- No multi-turn chat. Each submission replaces the previous AnswerCard. (Conversational threading is V1+.)

- No history, no saved queries — typing the same question twice runs it twice.

### 7.3 V0 output shapes

| Shape | When | V0 status |
| --- | --- | --- |
| table | List of patients / encounters / labs | In V0 |
| kpi | Single number (count, percentage) | In V0 |
| digest | Cross-encounter narrative | In V0 — without iter-2 confidence/citation/coverage scaffolding |
| empty | Valid query, zero rows | In V0 — explicit empty state |
| error | Planner / executor / network failure | In V0 — clean red panel with reason |
| timeline | Date-ordered values (with chart) | Out — V0 renders as table |

### 7.4 Audit footer (every answer)

- Evidence tier label (e.g., 'Structured EMR + lab + pharmacy' / 'EMR vitals only').

- Row count + duration in milliseconds.

- Data freshness timestamp ('graph last synced X minutes ago').

- Show Cypher toggle — collapsed by default, expands the executed query verbatim.

- Excluded-population count when relevant ('3 patients excluded: ...').

# 8. General Medicine pack content (V0)

All clinical config below must be reviewed and signed off by the Zydus GenMed clinical lead before pilot launch. Section §12 tracks the sign-off checklist.

### 8.1 Cohort registry (deterministic, signed)

| Cohort | Definition (V0 candidate, pending sign-off) |
| --- | --- |
| T2DM uncontrolled | Active T2DM diagnosis AND any HbA1c result >9.0% in the last 12 months. |
| Hypertensive uncontrolled | Active HTN diagnosis AND mean SBP across last 3 visits >140 mmHg. |
| Polypharmacy | ≥5 distinct active chronic medications, each prescribed for ≥90 days. |
| eGFR <60 not yet referred to Nephro | Most recent eGFR <60 mL/min/1.73m² AND no Nephrology referral edge in last 12 months. |

### 8.2 Critical clinical thresholds

| Metric | Threshold (V0 candidate, pending sign-off) |
| --- | --- |
| HbA1c | Critical: >9% / Warning: 7.5–9% / Target: <7% |
| Blood pressure | Critical: SBP ≥150 sustained / Warning: SBP 140–149 sustained / Target: <140/90 |
| LDL on statin | Out-of-target: >100 mg/dL |
| BMI | Obesity: ≥30 / Overweight: 25–29.9 |
| eGFR | Stage 3+ CKD: <60 mL/min/1.73m² |

### 8.3 Guideline anchors

- ADA 2024 — Diabetes care standards.

- WHO 2023 — Hypertension guidelines (favoured over JNC for India context, pending Zydus confirmation).

- NICE — Polypharmacy review framework.

- KDIGO 2024 — eGFR-based CKD staging (used only for the Nephro-referral cohort).

### 8.4 Special-population exclusions (default-on)

These exclusions apply to all three V0 templates by default. Each excluded patient is reported in the audit footer with reason. Doctors cannot disable exclusions in V0 — disabling is a V0.5 feature.

- Paediatric — patient age <18.

- Pregnant — active pregnancy on chart in the last 9 months.

- Palliative — palliative-care flag or hospice referral on chart.

- Recently discharged — discharged <7 days ago (avoid post-discharge alert noise).

# 9. AnswerCard envelope — V0 subset

The router returns the same typed envelope shape as V1, with a deliberate subset of fields populated for V0. Every field below is either populated or explicitly null — never omitted, so the renderer can lean on a stable contract.

### 9.1 Envelope structure (V0)

| Field | Type | V0 behaviour |
| --- | --- | --- |
| meta.evidenceTier | string | Populated. e.g., 'Structured EMR + lab + pharmacy'. |
| meta.rowCount | number | Populated. Pre-truncation count is also reported when truncated. |
| meta.durationMs | number | Populated. Time from request hitting router to envelope sent. |
| meta.freshness | ISO timestamp | Populated. Last graph sync time. |
| meta.cypher | string | Populated. The exact executed Cypher (sole source for Show Cypher). |
| meta.generatedAt | ISO timestamp | Populated. Used for cache invalidation later. |
| meta.exclusions | object ¦ null | Populated for template-card answers; null for ad-hoc Ask. |
| shape | enum | One of: table ¦ kpi ¦ digest ¦ empty ¦ error. Never timeline in V0. |
| payload | shape-specific | See §7.3. |
| confidence | — | Omitted in V0. Reserved for V1. |
| coverage | — | Omitted in V0. Reserved for V1. |
| citations | — | Omitted in V0. Reserved for V1. |
| sourceRows | — | Omitted in V0. Reserved for V1. |

# 10. What V0 ships without (deferred)

Every item below is something a reviewer of Scope.md will look for and not find in V0. Listing them here makes the omissions intentional and reviewable, not accidental.

### 10.1 V0.5 (next 30–60 days after pilot launch)

- Quick Actions tile row — restored once Today's Patterns telemetry tells us which canned queries doctors actually want.

- Smart-token Insert dropdowns and TRY chips — once we see plain-text query patterns and can pick the right tokens.

- Specialty switcher chip — to support Zydus registrars rotating through GenMed clinics from other departments.

- Read-only Memgraph user — application-layer guards in V0 are sufficient for pilot but should harden before scale.

- Audit JSONL writer — every query / plan / result tuple persisted for incident review.

- Reload toasts — when the graph re-syncs, all open Ask sessions get a 'data updated' toast.

- Per-doctor daily token cap — cost guardrail.

### 10.2 V1 (back to Scope.md)

- Multi-lens sidebar — Revenue, Operational, Cost, Executive.

- Multi-specialty packs — Nephrology, Cardiology added beside General Medicine.

- Confidence + coverage + citation scaffolding on digests — re-attempted with the iter-2 lessons.

- Timeline shape with chart rendering.

- Multi-provider LLM abstraction (Anthropic / OpenAI / Azure).

- Cross-specialty MDT brief with attribution-by-source.

- Sub-personas for non-doctor roles (coordinators, nurses, MDT facilitators).

# 11. Open questions (must be locked before pilot launch)

Each question below blocks at least one V0 implementation choice. They are tracked here, not buried in Slack, and are owned with a name and a deadline before pilot start.

| Question | Owner | Deadline |
| --- | --- | --- |
| Which Zydus department exactly — General OPD, GenMed inpatient, or General Medicine consult? Cohort sizes differ. | Zydus clinical lead | Pre-Day-1 |
| Is 'doctor's panel' defined by primary attending in the EMR, or by encounters in the last N days? V0 needs a single rule. | Zydus clinical lead + Zyvelor PM | Pre-Day-1 |
| Daily refresh cadence for the Today's Patterns feed — overnight batch only, or near-live (e.g., every 15 min)? | Zyvelor engineering + Zydus IT | Pre-Day-1 |
| Who signs off the cohort registry and threshold table — Zydus alone, or Zyvelor's external clinical advisor as well? | Zyvelor founders | Pre-Day-1 |
| When >3 patterns fire, does V0 sort by severity, recency, or doctor-configurable order? | Zyvelor PM | Pre-Day-1 |
| What language do BP readings ride on (mmHg assumed, but Zydus may store SI units in some sub-systems)? | Zydus IT + Zyvelor data | Pre-Day-1 |
| Does the doctor identity strip show department + specialty (per Scope.md §4) or just name + sign-out for V0? | Zyvelor design | Day 1 of design |
| Pilot cohort size — exactly 5, exactly 10, or a range — and is recruitment opt-in or assigned by Zydus leadership? | Zydus + Zyvelor leadership | Pre-Day-1 |

# 12. Pre-pilot checklist

Grouped by owner. PMs can copy this list directly to a tracker.

### 12.1 Clinical curation (Zydus clinical lead + Zyvelor advisor)

- Three insight templates reviewed and signed off (Adherence Gap, HbA1c overdue, BP trending uncontrolled).

- Cohort registry (§8.1) signed off — definitions reproducible across runs.

- Critical-threshold table (§8.2) signed off.

- Special-population exclusion rules (§8.4) signed off.

- Population-scope artifact written: 'Velora V0 is validated for adult (≥18) outpatient General Medicine at Zydus; NOT validated for paediatrics, pregnancy, ICU, or specialty clinics.'

- Sample envelopes for each of the 3 templates reviewed by clinical advisor.

### 12.2 Engineering

- OMOP ETL loaded with Zydus EMR + billing + lab data (rx-omop-transform pipeline → Postgres → Memgraph).

- Hybrid KG materialisation pass run end-to-end (Patient-state derived edges).

- Three V0 templates wired to query-router with deterministic Cypher.

- AnswerCard renderer: table + kpi + digest + empty + error shapes.

- Show Cypher toggle wired and verified to display the actual executed query (not a paraphrase).

- Doctor identity strip pulls from session, not hard-coded.

- Lint + type-check passing zero errors on the V0 surface and router.

### 12.3 Operational

- 5–10 Zydus GenMed doctors identified, briefed on pilot expectations.

- Daily insight-feed refresh cadence confirmed and operating.

- Weekly check-in calendar booked with Zydus clinical lead.

- Pilot incident-response runbook: what happens when a doctor flags a wrong answer or a wrong-population alert.

- Definition of 'doctor acted on a Velora insight' agreed in writing — measurable, not anecdotal.

# 13. Reading order for new collaborators

For a designer or PM joining the team this week:

- This document — V0 Product Spec (you are here).

- The Zydus Pilot Proposal PDF — narrative framing.

- Scope.md — V1 destination, especially §3 (decision forks) and §6 (graph schema).

- Engineer.md — code-level architecture for the query router and KG.

- rx-omop-transform README — how Zydus EMR data lands in Postgres and Memgraph.

- The current /ask surface running locally — to feel the V1 baseline before designing the V0 cut on top of it.

This document is a living artifact. Re-version on every locked decision before pilot launch. After launch, fold pilot learnings into a V0.1 amendment, not a Scope.md change.

Last review: 2026-05-08 — Zyvelor Labs.